## Slide 1
Development & ROI Timeline
24-Month Plan to Launch & Scale (estimate)
- Shareable MVP
- Beta Tests (Friends & Family)
Months 4 - 6
Steam Early Access
User Feedback Analysis
Full, Live Build
Phase III
Post Launch Content
Analytics
Months 7 - 12
Post-Launch Features
Monetization Analysis
First Paying Users
Phase IV
Growth & Scale
Months 13 - 24
Expand Features
Increase User Base
Goals
Analysis & Iteration
Steam-ready MVP
Goals
Wider Analysis & Iteration
Identify Core Audience
Wide Steam Launch
0 Months
6 Months
12 Months
24 Months
✓
MVP Ready
📊
Engagement & Insights
📈
Scale & Growth
Phase I
MVP Development
Months 0 - 3
3 Months
User Acquisition
$
Phase II
Steam Launch
Logo/Branding
Goals
Validate Monetization
Wider User Engagement
User Acquisition
Goals
Drive Revenue & Growth
Profitability & ROI